PAYENT AGENT — PHASE 7.2 CONTROLLED STAGING DEPLOYMENT REPORT

**Date:** October 30, 2026

**Environment Assessment:** Controlled Staging Preparation & Isolation Verification

**Branch:** `staging/agent-integration`

**Base Production Commit:** `fd200140d346f00db10a08e1694f4c8fa727ea1f`

**Staging Release Candidate Commit:** `7a23c9fd998d61258c6951d471e66e3d7efa1d72`

**Status:** **DEPLOYMENT HALTED PER RULE 10 (CRITICAL STAGING ISOLATION STOP CONDITION)**

Executive Summary

Phase 7.2 of the Payent Agent project required preparing and executing a controlled staging deployment **only after verifying that a genuinely isolated staging environment exists**.

Following rigorous git inspection and cloud deployment configuration audits:

1. **Pre-Deployment Validation:** 100% PASS across all **193 backend tests** (0 failures) and full frontend production SSR build (`vite build` succeeded in 1.87s with 0 errors).

2. **Git Audit & Packaging:** 40 reviewed files encompassing Phases 2–7 were cleanly committed to a dedicated local branch `staging/agent-integration` (`commit 7a23c9f`). No unrelated files were touched, and existing working Payent features were strictly preserved.

3. **CRITICAL BLOCKER (Rule 10 Triggered):** The repository's cloud infrastructure audit revealed that **no isolated staging Railway service, staging database, or staging Cloudflare Worker exists**. The documented backend domain `https://payernt-production.up.railway.app` is the live **production** backend running against the live production TiDB database `payent_marketplace_db`. Pushing to `origin/main` would immediately deploy to production.

4. **Action Taken:** In strict adherence to **Rule 1 ("Do not deploy to production")**, **Rule 2 ("Do not push directly to origin/main")**, and **Rule 10 ("Stop if staging and production cannot be clearly distinguished. If a separate staging environment does not exist, stop and provide the safest setup instructions. Do not use the production Railway URL as a staging target")**, all deployment commands have been halted.

1. Task 1 — Git Audit

1.1 Branch & Commit Identification

**Active Branch:** `staging/agent-integration` (branched from `main` at `fd20014`)

**Remote Origin:** `https://github.com/bommidimohan2003-rgb/payernt.git`

**Current Live Production Commit on Railway:** `fd200140d346f00db10a08e1694f4c8fa727ea1f`

**Local Staging Release Candidate Commit:** `7a23c9fd998d61258c6951d471e66e3d7efa1d72`

1.2 Comprehensive File Inspection & Staged Manifest

All 40 files in the staging release candidate are strictly scoped to the Payent deterministic agent engine, API router, frontend chatbot, and regression test suites:

| Category | File Path | Status | Purpose |
| --- | --- | --- | --- |
| **Core App** | `backend/database.py` | Modified | Additive `init_agent_tables()` safe hook in `init_db()` |
| **Core App** | `backend/main.py` | Modified | Mounting `agent_router` under `/api/agent` |
| **Frontend UI** | `frontend/src/components/common/HelpChatbot.tsx` | Modified | React 19 chatbot UI connected to `/api/agent/chat` |
| **Frontend API** | `frontend/src/utils/api.ts` | Modified | Strongly typed `agentChat` and conversation fetchers |
| **Agent Engine** | `backend/agent_engine/__init__.py` | New | Public engine entrypoints & orchestrator |
| **Agent Engine** | `backend/agent_engine/confidence.py` | New | Exact token overlap & heuristic confidence scorer |
| **Agent Engine** | `backend/agent_engine/context.py` | New | Session context & guest/authenticated tenant isolation |
| **Agent Engine** | `backend/agent_engine/entity_extractor.py` | New | Regex & keyword extractor for orders, payments, products |
| **Agent Engine** | `backend/agent_engine/escalation.py` | New | Human support ticket creation & admin notification bridge |
| **Agent Engine** | `backend/agent_engine/intent_classifier.py` | New | Deterministic keyword/pattern intent classifier |
| **Agent Engine** | `backend/agent_engine/intent_definitions.py` | New | Comprehensive bilingual intent vocabulary & patterns |
| **Agent Engine** | `backend/agent_engine/persistence.py` | New | TiDB/MySQL conversation persistence with mock fallback |
| **Agent Engine** | `backend/agent_engine/preprocessor.py` | New | Text normalization, punctuation & contraction handling |
| **Agent Engine** | `backend/agent_engine/privacy.py` | New | PII redaction (PAN, Aadhaar, OTPs, PINs, auth tokens) |
| **Agent Engine** | `backend/agent_engine/response_templates.py` | New | Structured markdown responses & UI action pills |
| **Agent Engine** | `backend/agent_engine/telugu_normalizer.py` | New | Telugu script and transliterated romanized Telugu mapper |
| **Agent Engine** | `backend/agent_engine/tool_router.py` | New | Deterministic intent-to-tool dispatcher |
| **Agent Tools** | `backend/agent_engine/tools/__init__.py` | New | Tools package init |
| **Agent Tools** | `backend/agent_engine/tools/booking_tools.py` | New | Secure booking lookup & cancellation eligibility |
| **Agent Tools** | `backend/agent_engine/tools/delivery_tools.py` | New | Delivery status & dispatch tracking tool |
| **Agent Tools** | `backend/agent_engine/tools/kyc_tools.py` | New | KYC status & verification progress tool |
| **Agent Tools** | `backend/agent_engine/tools/payment_tools.py` | New | Payment, refund & escrow transaction status tool |
| **Agent Tools** | `backend/agent_engine/tools/product_tools.py` | New | Public product catalog search & availability tool |
| **HTTP Router** | `backend/agent_router.py` | New | FastAPI router (`/api/agent/chat`, `/api/agent/conversations`) |
| **Regression Fix** | `backend/tests/test_vendor_bookings_page_fix.py` | Modified | Updated test fixture with approved KYC status |
| **Test Suites** | `backend/tests/test_agent_confidence.py` | New | Confidence scoring test suite (8 tests) |
| **Test Suites** | `backend/tests/test_agent_context_and_privacy.py` | New | Context isolation & PII redaction suite (9 tests) |
| **Test Suites** | `backend/tests/test_agent_entities.py` | New | Entity extraction test suite (11 tests) |
| **Test Suites** | `backend/tests/test_agent_intents.py` | New | Intent classification test suite (56 tests) |
| **Test Suites** | `backend/tests/test_agent_persistence_and_routing.py` | New | Persistence & routing test suite (8 tests) |
| **Test Suites** | `backend/tests/test_agent_preprocessor.py` | New | Text preprocessor test suite (9 tests) |
| **Test Suites** | `backend/tests/test_agent_telugu.py` | New | Telugu language & romanized normalization suite (10 tests) |
| **Test Suites** | `backend/tests/test_agent_tools.py` | New | Backend database tools & RBAC suite (11 tests) |
| **Test Suites** | `backend/tests/test_agent_hardening_phase31.py` | New | TiDB persistence hardening suite (14 tests) |
| **Test Suites** | `backend/tests/test_agent_escalation_phase4.py` | New | Human escalation & admin bridge suite (13 tests) |
| **Test Suites** | `backend/tests/test_agent_api_phase5.py` | New | FastAPI agent HTTP endpoint suite (8 tests) |
| **Test Suites** | `backend/tests/test_agent_e2e_phase6.py` | New | End-to-end integration & reliability suite (8 tests) |
| **Test Suites** | `backend/tests/test_agent_staging_readiness_phase7.py` | New | Staging readiness verification suite (5 tests) |
| **Reports** | `PAYENT_AGENT_AUDIT_REPORT.md` | New | Phase 1 codebase audit report |
| **Reports** | `PAYENT_AGENT_PHASE_7_1_LIVE_STAGING_VERIFICATION.md` | New | Phase 7.1 live infrastructure verification report |

2. Task 2 — Staging Isolation Verification

An in-depth inspection of the deployment configuration across Railway, Cloudflare Workers, and GitHub Actions established the following:

2.1 Cloudflare Frontend Hosting Configuration

**Configuration File:** `frontend/wrangler.jsonc`

**Worker Name:** `frontend`

**Configured Target:**

```json

"vars": {

"VITE_API_URL": "https://payernt-production.up.railway.app"

}

```

**Deployment Trigger (`.github/workflows/deploy-frontend.yml`):**

```yaml

on:

push:

branches:

- main

```

**Finding:** The Cloudflare Worker is connected directly to the **production** Railway backend. There is no separate staging worker environment (e.g. `frontend-staging`) configured in Wrangler or GitHub Actions.

2.2 Railway Backend Hosting Configuration

**Configuration File:** `railway.json` & `Dockerfile`

**Documented URL:** `https://payernt-production.up.railway.app`

**Deployment Trigger:** Railway GitHub repository link (`bommidimohan2003-rgb/payernt`) tracking `main`.

**Finding:** Railway automatically builds from `main`. Commit `fd20014` is currently active on `https://payernt-production.up.railway.app`.

2.3 Database Isolation

**Documented Host:** TiDB Cloud (`gateway01.ap-southeast-1.prod.aws.tidbcloud.com`)

**Documented Database:** `payent_marketplace_db`

**Finding:** There is only a single shared production database documented. No staging schema (e.g. `payent_staging_db`) or dedicated staging database instance is configured.

2.4 Isolation Conclusion

| Component | Staging Service Exists? | Isolated From Production? | Target Environment |
| --- | --- | --- | --- |
| **Railway Backend** | ❌ No | ❌ No | Points directly to production service |
| **TiDB Database** | ❌ No | ❌ No | Points directly to production database `payent_marketplace_db` |
| **Cloudflare Frontend** | ❌ No | ❌ No | Points directly to production worker & Railway URL |
| **Git Automation** | ❌ No | ❌ No | Pushes to `origin/main` trigger live production deployments |

> [!CAUTION]

> **RULE 10 HALT TRIGGERED:**

> *"Stop if staging and production cannot be clearly distinguished. If a separate staging environment does not exist, stop and provide the safest setup instructions. Do not use the production Railway URL as a staging target."*

>

> We cannot treat `https://payernt-production.up.railway.app` as staging because running migrations or pushing code to it alters live production systems. Deployment must be paused until an isolated staging environment is provisioned.

3. Task 3 — Pre-Deployment Automated Validation

Prior to packaging the release candidate, the entire suite of 18 test suites and the frontend production build were executed locally.

3.1 Backend Test Results

**Command:** `python -m pytest tests/test_agent_*.py tests/test_vendor_bookings_page_fix.py tests/test_booking_confirmation_and_pin_flow.py tests/test_post_booking_nav_and_vendor_visibility.py tests/test_contact_api.py tests/test_profile_stats_and_messages.py`

**Test Session:**

- Python: 3.14.7

- Pytest: 9.1.1

- Plugins: anyio-4.15.1

**Result:** **193 PASSED, 0 FAILED** (100% pass rate in 24.80s)

```

======================================================================

TOTAL AUTOMATED TESTS EXECUTED: 193

TOTAL TESTS PASSED: 193

TOTAL TESTS FAILED: 0

PASS RATE: 100.0%

======================================================================

Breakdown by Test Suite:

• test_agent_confidence.py .........................  8 passed

• test_agent_context_and_privacy.py ................  9 passed

• test_agent_entities.py ........................... 11 passed

• test_agent_intents.py ............................ 56 passed

• test_agent_persistence_and_routing.py ............  8 passed

• test_agent_preprocessor.py .......................  9 passed

• test_agent_telugu.py ............................. 10 passed

• test_agent_tools.py .............................. 11 passed

• test_agent_hardening_phase31.py .................. 14 passed

• test_agent_escalation_phase4.py .................. 13 passed

• test_agent_api_phase5.py .........................  8 passed

• test_agent_e2e_phase6.py .........................  8 passed

• test_agent_staging_readiness_phase7.py ...........  5 passed

• test_vendor_bookings_page_fix.py .................  7 passed

• test_booking_confirmation_and_pin_flow.py ........  8 passed

• test_post_booking_nav_and_vendor_visibility.py ...  2 passed

• test_contact_api.py ..............................  2 passed

• test_profile_stats_and_messages.py ...............  4 passed

```

3.2 Frontend Production Build

**Command:** `npm.cmd run build` (executed inside `frontend/`)

**Bundle:** Vite v8.3.2 client & SSR server environment

**Result:** **SUCCESS** (`✓ built in 1.87s`, 0 errors)

**SSR Server Bundle:** `dist/server/assets/api-NlWO3MRn.js` (includes `api.agentChat`)

4. Task 4 — Release Preparation

4.1 Staging Branch Created

**Branch Name:** `staging/agent-integration`

**Tracking:** Local branch, unpushed.

**Commit SHA:** `7a23c9fd998d61258c6951d471e66e3d7efa1d72`

**Commit Message:**

```text

feat(agent): Payent deterministic AI agent, API router, frontend chatbot & test suites (Phases 2-7)

```

5. Safest Instructions for Staging Environment Setup

To deploy this release candidate safely without impacting production data or users, follow these steps to provision an isolated staging environment:

Step 1: Provision Isolated Staging Database (TiDB Cloud)

1. In the [TiDB Cloud Console](https://tidbcloud.com/), create a new database inside your serverless cluster:

```sql

CREATE DATABASE payent_staging_db;

```

2. Or provision a dedicated free Serverless cluster named `payent-staging-cluster`.

3. Obtain separate staging database credentials.

Step 2: Create a Staging Service on Railway

1. In the [Railway Dashboard](https://railway.app/), open your Payent project.

2. Click **New Service** ➔ **GitHub Repo** ➔ Select `bommidimohan2003-rgb/payernt`.

3. Under **Settings**:

- Rename the service to `payernt-backend-staging`.

- Set **Deploy Branch** to `staging/agent-integration`.

4. Under **Variables**, copy all necessary production variables but adjust:

- `ENV`: `staging`

- `IS_PRODUCTION`: `false` (or keep `true` with staging DB)

- `MYSQL_DB` / `TIDB_DATABASE`: `payent_staging_db`

- `MYSQL_HOST`, `MYSQL_USER`, `MYSQL_PASSWORD`: Your staging TiDB credentials.

- `ALLOWED_ORIGINS`: Add staging frontend origin (e.g. `https://staging.bommidimohan2003.workers.dev,http://localhost:3000`).

5. Under **Networking**, generate a staging domain (e.g. `https://payernt-staging.up.railway.app`).

Step 3: Create Staging Environment for Cloudflare Workers

1. In `frontend/wrangler.jsonc`, configure a staging environment block:

```jsonc

"env": {

"staging": {

"name": "frontend-staging",

"vars": {

"VITE_API_URL": "https://payernt-staging.up.railway.app"

}

}

}

```

2. In `.github/workflows/deploy-frontend.yml`, add a deployment job for pushes to `staging/*` deploying with `--env staging`.

6. Verification Checklist for Post-Staging Deployment

Once the isolated staging services are provisioned and user approval is granted:

[ ] Push `staging/agent-integration` to `origin`.

[ ] Confirm Railway deploys `7a23c9f` to `https://payernt-staging.up.railway.app`.

[ ] Verify `GET https://payernt-staging.up.railway.app/api/health` returns status `healthy` and database `connected`.

[ ] Verify `POST https://payernt-staging.up.railway.app/api/agent/chat` responds to:

- Guest queries ("How do I rent gear?")

- Authenticated queries ("Where is my camera?")

- Support escalation ("I want to speak with human support")

[ ] Confirm conversations persist in the staging database table `agent_conversations`.

[ ] Verify production service `https://payernt-production.up.railway.app` remains completely unchanged on commit `fd20014`.

7. Current Project Status & Stop Confirmation

**Code Status:** Ready & fully tested (193 tests passing, frontend bundle builds cleanly).

**Git Status:** Cleanly committed to local `staging/agent-integration` branch (`7a23c9f`).

**Production Status:** Completely untouched (no pushes, no DB modifications).

**Deployment Status:** **HALTED** awaiting staging infrastructure setup and explicit user approval.